T-Mobile Dedicated Hosts Design and Migration Strategy

Prepared for

T-Mobile

Dec 31st, 2025
Draft 0.1

Amazon Web Services makes no warranties, express or implied, in this document.

Amazon Web Services (AWS) may have patents, patent applications, trademarks, copyrights, or other intellectual property rights covering subject matter in this document.  Except as expressly provided in any written license agreement from AWS, our provision of this document does not give you any license to these patents, trademarks, copyrights, or other intellectual property.

The descriptions of other companies’ products in this document, if any, are provided only as a convenience to you.  Any such references should not be considered an endorsement or support by AWS.  AWS cannot guarantee their accuracy, and the products may change over time. Also, the descriptions are intended as brief highlights to aid understanding, rather than as thorough coverage. For authoritative descriptions of these products, please consult their respective manufacturers.

Copyright © 2024 Amazon Web Services, Inc. and/or its affiliates. All rights reserved.

The following are trademarks of Amazon Web Services, Inc.: Amazon, Amazon Web Services Design, AWS, Amazon CloudFront, Cloudfront, Amazon DevPay, DynamoDB, ElastiCache, Amazon EC2, Amazon Elastic Compute Cloud, Amazon Glacier, Kindle, Kindle Fire, AWS Marketplace Design, Mechanical Turk, Amazon Redshift, Amazon Route 53, Amazon S3, Amazon VPC. In addition, Amazon.com graphics, logos, page headers, button icons, scripts, and service names are trademarks, or trade dress of Amazon in the U.S. and/or other countries. Amazon's trademarks and trade dress may not be used in connection with any product or service that is not Amazon's, in any manner that is likely to cause confusion among customers, or in any manner that disparages or discredits Amazon.

All other trademarks not owned by Amazon are the property of their respective owners, who may or may not be affiliated with, connected to, or sponsored by Amazon.

1.	Overview	5

1.1.	Key Outcomes	5

1.2.	Current landscape	5

1.3.	Target Instance Mapping on Dedicated Hosts	6

1.3.1.	Conducktor  Platform Target Mapping	6

1.3.2.	Non-Conducktor  Platform Target Mapping	7

2.	Assumptions	8

3.	Design Decisions & Strategy	8

3.1.1.	Dedicated Host Generation Selection	8

3.1.2.	Advantages:	8

3.1.2.1.	Disadvantages	8

3.1.3.	Advantages:	8

Disadvantages	8

3.2.	Capacity and Placement Planning	9

3.3.	Account Strategy and Dedicated Host Sharing	9

3.3.1.	AWS Resources management by CCOE accounts	10

3.3.2.	AWS resources shared with application accounts and usage	10

3.3.3.	Grouping of Dedicated hosts, HRGs and sharing	11

3.3.4.	Additional information for resource sharing and account structure	12

3.3.5.	Architectural overview of the Account and resource sharing structure using one HRG per AWS region.	12

3.4.	Burst Capacity & Auto Scaling	15

3.4.1.	Overview	15

3.4.2.	Identify Application’s Requirements	15

3.4.3.	Auto Scaling Groups	15

3.4.4.	Risks	15

3.5.	Migration Approach	15

3.5.1.	Application-Focused Migration	15

3.5.2.	Advantages:	15

Disadvantages	16

3.5.3.	Instance Size-Based Migration	16

3.5.4.	Advantages:	16

Disadvantages	16

3.5.5.	Hybrid Approach by Grouping Apps	16

3.6.	Migration Strategy	17

3.6.1.	Migration Strategy for Kubernetes (Conducktor  platform) workloads	18

3.7.	Migration PoC Testing	19

3.7.1.	Host Resource group Migration	20

3.7.2.	Dedicated Hosts Migration	20

3.7.3.	Inventory Analysis	21

4.	Appendix	21

| Date | Change | Name |
| --- | --- | --- |
| 12/21/2025 | v0.1 | AWS Professional Services |
| 12/31/2025 | v0.2 | AWS Professional Services |

Document Information

| Project | Amazon EC2 Dedicated Hosts Adoption |
| --- | --- |
| Purpose | Comprehensive migration strategy for 10,000+ EC2 instances across 97 AWS accounts |
| Regions | us-east-1, us-west-2 |
| Status | Initial working Draft |

# Overview

Dedicated Hosts provide a physical server dedicated solely to a single AWS account, which can be then shared with other accounts. It offers a reliable and predictable infrastructure foundation.

T-Mobile is executing a strategic initiative to migrate ~ 10,000+ EC2 instances across 97 AWS accounts from shared tenancy to Amazon EC2 Dedicated Hosts (DH). The program aims to optimize cost, improve license compliance, strengthen security through physical isolation, and provide consistent control of host allocation and instance placement at enterprise scale.

## Key Outcomes

- Automated Placement will be enabled on the dedicated hosts.

- Best-effort round robin placement on dedicated hosts.

- CCOE (Central Team) will manage the dedicated hosts centrally in a single account.

- Central account team to do resource sharing of the dedicated hosts with Application team accounts with appropriate access and resource policies.

- Monitoring of Dedicated hosts and integration with existing observability solutions

- Current Instance to target instance mapping.

- Dedicated hosts Generation selection and placement strategy.

- Migration strategy for Conducktor  and non-Conducktor  applications from shared tenancy to Dedicated Hosts using Host Resource Groups (HRGs).

- Ability to scale in and out through on-demand/dedicated hosts-based instances while keeping the fixed instances capacity on dedicated hosts.

- Resiliency testing for the dedicated hosts in non-production environment.

## Current landscape

Current landscape spreads to

- 10 different instance families (such as C,M,R,X,I,T )

- 69 instance families from these series (such as c4, c5,r6)

- up to 19 different instance types (from nano to 48xlarge) from these families.

As per 12.22.2025 report, below is the Conducktor  platform landscape, depicting various instances running for 30 days or more across all environments in us-east-1 and us-west-2 regions.

| Instance Series | use1-az1 | use1-az2 | use1-az4 | use1-az6 | usw2-az1 | usw2-az2 | usw2-az3 | Grand Total | % Ratio |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| C | 11 | 59 | 42 | 43 | 174 | 192 | 216 | 737 | 10% |
| M | 680 | 784 | 495 | 517 | 1299 | 1282 | 1294 | 6351 | 83% |
| Others | 1 | 4 | 1 |  | 1 | 6 | 1 | 14 | 0% |
| R | 39 | 44 | 28 | 36 | 116 | 121 | 35 | 419 | 6% |
| T | 14 | 14 | 8 | 3 | 14 | 16 | 20 | 89 | 1% |
| Grand Total | 745 | 905 | 574 | 599 | 1604 | 1617 | 1566 | 7610 |  |

As per 12.22.2025 report, below is the non-Conducktor  platform landscape, depicting various instances running for 30 days or more across all environments in us-east-1 and us-west-2 regions.

| Instance Series | use1-az1 | use1-az2 | use1-az4 | use1-az5 | use1-az6 | usw2-az1 | usw2-az2 | usw2-az3 | usw2-az4 | Grand Total | % Ratio |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| C | 7 | 48 | 34 |  | 40 | 203 | 211 | 24 |  | 567 | 13% |
| I | 3 |  |  |  | 4 | 33 | 23 | 8 |  | 71 | 2% |
| M | 28 | 68 | 49 |  | 58 | 626 | 534 | 318 | 145 | 1826 | 41% |
| MAC |  |  |  |  |  |  | 2 | 15 |  | 17 | 0% |
| Others |  | 3 | 3 |  |  | 3 | 6 | 1 |  | 16 | 0% |
| R | 7 | 48 | 50 |  | 28 | 165 | 215 | 60 |  | 573 | 13% |
| T | 73 | 178 | 141 | 1 | 49 | 408 | 416 | 129 | 28 | 1423 | 32% |
| Grand Total | 118 | 345 | 277 | 1 | 179 | 1438 | 1407 | 555 | 173 | 4493 |  |

# Assumptions

- For Non-Conducktor platform, migration to dedicated hosts is scoped for EC2s which are running more than 30 days.

- For Conducktor platform, migration to dedicated hosts is scoped for all running EC2s.

- Dedicated hosts are intended to host the fixed capacity, and any short-lived instance to meet on-demand use cases will be on shared tenancy

- Bursting capacity will be managed by launching EC2s on on-demand instances, if dedicated host capacity is not available

- None of the AMIs have any dependency on licenses.

# Design Decisions & Strategy

### Dedicated Host Generation Selection

#### Gen8 Hosts/Instances

Supported instance types: M8i, C8i, R8i (Intel)

Host Capacity: 384 vCPUs and 1.5TB Memory

Instance types: large – 96xlarge

Note: Though Graviton instance types are supported on Gen8, they aren’t in project scope due to low usage.

##### Advantages:

- Latest generation

- Better performance characteristics

- Single instance type flavor support reduces the fragmentation filling of the dedicated host, as host can be utilized fully.

##### Disadvantages:

- As of today, 8th gen dedicated host supports a single instance type and a pre-determined custom-template with pre-decided flavors.

- 8th Gen capacity is not readily available in all AZs, especially in us-east-1.

- To mitigate this, we must plan to consolidate to lesser instance types wherever applicable to optimize the dedicated host capacity usage.

#### Gen7 Hosts/Instances

Supported instance types: M7i, C7i, R7i (Intel),

Instance types: large – 16xlarge

Host Capacity: 192 vCPUs and 786 GB Memory

Note: Though Graviton & AMD instance types are supported on Gen7, they aren’t in project scope due to low usage.

##### Advantages:

- No restriction on mix and match of same family instance types. One can launch xlarge, 2xlarge on same Host.

- Capacity available in us-east-1 and us-west-2 availability zones (except AZ1).

- Slight price advantage per vCPU/hr ( $0.0554 vs $0.0582 per public pricing)

##### Disadvantages:

- 1 generation old than Gen8 (4th gen Intel Xeon vs Xeon 6 processors)

#### Decision:

Decision is to proceed with Gen8 dedicated hosts, as Gen8 are the latest generation hardware. Conducktor platform is standardizing to 2xl,4xl and 8xlarge on m8i, whereas non-Conducktor platform will support C,M and R instance types with nearest instance type match.

## Target Instance Mapping on Dedicated Hosts

Below is the mapping for instance types migrating to dedicated hosts. However, not all existing instances running on shared tenancy will be migrated. Migration plan is to migrate instances, which are always running to best utilize the dedicated host capacity. For any on-demand, burst capacity instances will stay on shared tenancy.

### Conducktor Platform Target Mapping

On Dedicated hosts, Conducktor platform will have only M8i and R8i instance families and will map C family instances to M8i. R8i instance family will not migrate to dedicated Hosts, and all others will be mapped to M8i large and 8xlarge.

Additionally, Conducktor platform nodegroups have following consideration for Dedicated Hosts

- Agent nodegroups (*agent*): Always m8i.8xlarge (32 vCPU), ensuring that total vCPU capacity is maintained for the nodegroup when mapping to the 8xlarge. For example nodegroup of 5 x c5.9xlarge maps to 6 x m8i.8xlarge or a nodegroup of 4x c5.4xlarge maps to 2x m8i.8xlarge.

- Proxy nodegroups (*nginx*, *ngx*, *ist*, *gloo*): Right-sized to m8i.2xl/4xl/8xl

- Other nodegroups: Right-sized to m8i.2xl/4xl/8xl

- Right-sizing logic: ≤8 vCPU → 2xl, ≤16 vCPU → 4xl, >16 vCPU → 8xl (refer to below table)

| Target Mapping on Dedicated Hosts | Current Family Size on Shared Tenancy |
| --- | --- |
| m8i.2xlarge | c4.xlarge, m4.xlarge, m5.large, m5.xlarge, m6a.large, c4.2xlarge, c5.2xlarge, m4.2xlarge, m5.2xlarge, m6i.2xlarge t2.2xlarge, t2.large, t2.medium, t2.micro, t2.small, t2.xlarge, t3.2xlarge, t3.micro, t3.xlarge |
| m8i.4xlarge | c4.4xlarge,c5.4xlarge,m4.4xlarge,m5.4xlarge |
| m8i.8xlarge | c5.12xlarge, c5.18xlarge, c5.9xlarge, m4.10xlarge, m5.12xlarge, m5.16xlarge, m5.24xlarge, m5.8xlarge, m6i.8xlarge, m7i.8xlarge |
| Not Migrating | c5n.9xlarge, inf1.2xlarge, inf1.6xlarge, m5ad.2xlarge, p4d.24xlarge |
| Not Migrating | r4.16xlarge, r4.4xlarge, r4.8xlarge, r5.12xlarge, r5.16xlarge, r5.24xlarge, r5.2xlarge, r5.4xlarge, r5.8xlarge, r5.large, r5.xlarge |

### Non-Conducktor  Platform Target Mapping

| Target Mapping on Dedicated Hosts | Current Family Size on Shared Tenancy |
| --- | --- |
| c8i.12xlarge | c5.12xlarge, c5.9xlarge, c6i.12xlarge |
| c8i.16xlarge | c6i.16xlarge, c7i.16xlarge |
| c8i.24xlarge | c5.18xlarge, c5.24xlarge, c6i.24xlarge |
| c8i.2xlarge | c3.2xlarge, c4.2xlarge, c5.2xlarge, c5a.2xlarge, c6a.2xlarge, c6i.2xlarge, c7a.2xlarge, c7i.2xlarge |
| c8i.32xlarge | c6i.32xlarge |
| c8i.48xlarge | c6a.48xlarge, c7a.48xlarge |
| c8i.4xlarge | c4.4xlarge, c5.4xlarge, c6a.4xlarge, c6i.4xlarge, c7a.4xlarge, c7i.4xlarge |
| c8i.8xlarge | c6a.8xlarge, c6i.8xlarge, c7a.8xlarge |
| c8i.large | c3.large, c5.large, c5a.large, c6a.large, c6i.large |
| c8i.xlarge | c4.xlarge, c5.xlarge, c5a.xlarge, c6a.xlarge, c6i.xlarge, c7a.xlarge |
| m8i.12xlarge | m4.10xlarge, m5.12xlarge, m7a.12xlarge |
| m8i.16xlarge | m5.16xlarge, m6i.16xlarge |
| m8i.24xlarge | m5.24xlarge |
| m8i.2xlarge | m4.2xlarge, m5.2xlarge, m5a.2xlarge, m6a.2xlarge, m6i.2xlarge, m7a.2xlarge, m7i-flex.2xlarge, m7i.2xlarge, m8a.2xlarge, t2.2xlarge, t3.2xlarge, t3a.2xlarge |
| m8i.48xlarge | m8i.48xlarge |
| m8i.4xlarge | m4.4xlarge, m5.4xlarge, m5a.4xlarge, m6a.4xlarge, m6i.4xlarge, m7a.4xlarge, m7i.4xlarge |
| m8i.8xlarge | m5.8xlarge, m5a.8xlarge, m6a.8xlarge, m6i.8xlarge, m7i.8xlarge |
| m8i.large | m3.medium, m4.large, m5.large, m5a.large, m6a.large, m6i.large, m7i.large, t2.large, t2.medium, t2.micro, t2.small, t3.large, t3.medium, t3.micro, t3.nano, t3.small, t3a.large, t3a.medium, t3a.small |
| m8i.xlarge | m2.xlarge, m4.xlarge, m5.xlarge, m5a.xlarge, m6a.xlarge, m6i.xlarge, m7a.xlarge, m7i-flex.xlarge, m7i.xlarge, t2.xlarge, t3.xlarge, t3a.xlarge |
| r8i.12xlarge | r5.12xlarge, r7i.12xlarge |
| r8i.16xlarge | r4.16xlarge, r5.16xlarge |
| r8i.24xlarge | r5.24xlarge |
| r8i.2xlarge | r5.2xlarge, r5a.2xlarge, r6a.2xlarge, r6i.2xlarge, r7a.2xlarge, r7i.2xlarge |
| r8i.4xlarge | r4.4xlarge, r5.4xlarge, r5a.4xlarge, r6a.4xlarge, r6i.4xlarge, r7i.4xlarge |
| r8i.8xlarge | r4.8xlarge, r5.8xlarge, r5a.8xlarge, r6i.8xlarge, r7a.8xlarge |
| r8i.large | r4.large, r5.large, r5a.large, r6a.large, r6i.large, r7i.large |
| r8i.xlarge | r4.xlarge, r5.xlarge, r5a.xlarge, r6a.xlarge, r6i.xlarge, r7a.xlarge, r7i.xlarge |

## Capacity and Placement Planning

AWS will utilize best-effort round robin placement algorithm for dedicates hosts. This feature will be enabled for TMO accounts. Using this feature, automated placement will do the dedicated host selection with best effort round-robin mechanism, among the hosts suitable to support requested instance types.

Option 1: Homogeneous Template (Single instance type)

With homogeneous templates, you can only launch one instance size per dedicated host. This approach provides predictable capacity management, allowing you to deterministically calculate remaining capacity and the number of EC2 instances that can be launched at any time.

Key Benefits

- Predictable capacity: Always know exactly how many instances can be deployed

- Optimal utilization: Instance sizes can be planned to achieve max utilization

- Simple management: Straightforward capacity forecasting and planning

Option 2: Mixed Template (Multiple Instance types)

With custom templates, you can launch multiple instance sizes on a single dedicated host, providing greater flexibility in resource allocation.

Pros

- Flexibility: Mix different instance sizes on the same dedicated host

- Initial efficiency: Bespoke template sets can guarantee an initial utilization of X%

Cons

- Fragmentation risk: Cannot guarantee customers will maintain initial efficiency levels over time with new instance launches and terminations

- Coordination required: To achieve optimal initial utilization, a coordinated launch strategy is needed (e.g., always launch larger sizes first)

- Unpredictable capacity: Harder to deterministically calculate remaining capacity due to fragmentation

Choosing the Right Option 
Select Homogeneous Templates to prioritize predictable capacity planning and consistent workloads with uniform instance sizes. 
Select Mixed Templates to get flexibility to run mixed workloads and are willing to implement coordinated launch strategies to manage fragmentation.

#### Gen8 Hosts:

As of 12.25.2025 Gen8 dedicated hosts by default support only option 1 (homogeneous templates) as single instance type templates. To support option 2, a pre-defined custom template of mixed instance type can be supported for selected number of Hosts by AWS services team as pre-order request.

#### Gen7 Hosts:

Gen 7 dedicated hosts offer support both Homogeneous templates and Mixed instance type templates mentioned in above two options.  Users can enable the Mixed instance type support anytime on Gen7 dedicated hosts.

#### Decision:

As indicated in section Conducktor Platform Target Mapping and Non-Conducktor  Platform Target Mapping,  target mapping spans to multiple instance types and Instance Families. Conducktor platform is flexible to standardize the instance family to M8i only and will keep only 2xlarge,4xlarge and 8xlarge based instances only.

For Non-Conducktor platform, instance families will not be standardized to M8i only, rather the best-possible mapping in C,M,R families and closest matched instance types.

To manage both platforms effectively, and with decided target mappings, following Template approaches are planned for Gen8 dedicated hosts.

- Homogeneous Templates for Gen8 dedicated hosts for 2xlarge, 4xlarge and 8xlarge flavours.

- Custom Templates for all other target instance types on C,M,R instance families on Gen8

### Dedicated tenancy Placement Strategy

#### Host Resource Groups

Host Resource Groups (HRGs) are logical groupings of Dedicated Hosts that can be shared across AWS accounts. HRGs offer automatic allocation, release, and recovery of hosts, as well as the ability to associate self-managed licenses. This enables efficient management of Dedicated Host infrastructure, optimizing resource utilization across multiple accounts.

Host Resource Groups (HRGs) come with a key dependency on AWS License Manager. HRGs must be managed by License Manager, and each HRG intended for cross-account sharing must have an active license configuration attached. This introduces a few critical requirements.

- Each AMI intended for instance launch needs to be associated with a license

- Once AMI is associated with an HRG, it can only launch instances on dedicated hosts and not on shared tenancy, hence creating a requirement a duplicating AMIs for both shared and dedicated tenancy and cross-account sharing.

- It’s not possible to achieve migration (stop, right size, modify tenancy, start) as the previously launched instance’s AMIs are not associated with license manager.

#### Dedicated Hosts Auto Placement

Auto-placement feature is configured at the host level. It allows you to manage whether instances that you launch are launched onto a specific host, or onto any available host that has matching configurations. When auto-placement is enabled for a Dedicated Host, it accepts any untargeted, host tenancy instance launches that match its instance type configuration. Launching an instance onto a Dedicated Host without providing a specific HostId enables it to launch on any Dedicated Host that has auto-placement enabled and that matches its instance type.

Unlike HRG, dedicate hosts auto placement doesn’t have a dependency on license manager, hence no limitation on AMI association to license manager and additional management, which makes the migration simpler and almost seamless (stop, right size, modify tenancy, start).

Dedicated Hosts can be shared with Application accounts using AWS Resource Access Manager (RAM) sharing.

#### Decision:

Decision is to leverage Dedicated Hosts Auto Placement over HRGs. This approach aligns better with the overall goals and requirements compared to the complexities introduced by the HRG and License Manager dependencies. The key reasons for this decision are:

Simplified Migration Process:
   - Dedicated Hosts Auto Placement does not have a dependency on AWS License Manager, unlike HRGs.
   - This means instances can be migrated (stop, resize, modify tenancy, start) without the need to associate AMIs with license configurations, which is a complex requirement for HRGs.
   - The migration process with Dedicated Hosts Auto Placement is more seamless, as it does not introduce the additional complexity of managing license associations.

Flexibility in AMI Usage:
   - With Dedicated Hosts Auto Placement, there is no restriction on the AMIs that can be used to launch instances on the dedicated infrastructure.
   - The same AMI can be used to launch instances on both shared tenancy and dedicated hosts, without the need to create separate AMI associations.
   - This provides more flexibility in managing the application's infrastructure and deployment processes.

## Account Strategy and Dedicated Host Sharing

T-Mobile has adopted a centralized approach to provision and manage EC2 Dedicated Hosts across its AWS infrastructure. This strategy leverages the Cloud Center of Excellence (CCOE) AWS account as the central management point for all dedicated host resources. 

The centralized management model provides consistent governance and enhanced visibility across the entire dedicated host infrastructure as all EC2 Dedicated hosts are provisioned and maintained from a single CCOE account.

### AWS Resources management by CCOE accounts

- Ec2 Dedicated hosts – All the dedicated hosts will be provisioned from CCOE Central accounts.  These dedicated hosts will be shared across application accounts from the Central accounts.

- RAM Shares and RAM resource associations – Dedicated hosts are shared with application accounts using resource access manager service.

- Any IAM policies that manage the above resources

- Billing and ownership of all the above resources and Quota limits count towards the CCOE account. This also includes the EC2 instance limits as they are counted towards the host infrastructure owning account.

  - (ref: https://docs.aws.amazon.com/AWSEC2/latest/UserGuide/dh-sharing.html)

### AWS resources shared with application accounts and usage

The following resources shared from the CCOE account are accessible from each account that they are shared with using AWS RAM service

- Ec2 Dedicated hosts – The dedicated hosts that are part of the shared HRGs can be seen from the application accounts. However, these cannot be target by individual host id to launch instances, it must be using an HRG.

### Grouping of Dedicated hosts, and sharing

The following resources shared from the CCOE account are accessible from each account that they are shared with using AWS RAM service

- Ec2 Dedicated hosts – The dedicated hosts that are part of the shared HRGs can be seen from the application accounts. However, these cannot be target by individual host id to launch instances, it must be using an HRG.

#### Option 1 – Common Dedicated Hosts for Prod and Non-Prod per region

In this approach, the dedicated hosts (DH) infrastructure is planned into single logical group managing both Production and Non-Production per AWS region. The production and non-production environment workloads share the DH infrastructure from the application accounts within a region.  EC2 Dedicated hosts are provisioned per availability zone for that region and shared with application accounts. The application accounts configure instances to be launched just by indicating tenancy as ‘host’. Automated placement takes care of finding the right dedicated host suitable for that instance type.

Pros

- grouping of hosts by region simple for management and has better resource utilization

- prod and non-prod environments sharing the host infrastructure decreases the probability of impact on prod instances in case of a host failure, as number of hosts are more.

Cons

- No isolation between production and non-production environments (this is the same situation with the current shared tenancy model)

- Production and non-production workloads compete for resources. (This can be mitigated if dedicated host infrastructure is used for static capacity and any scaling needs are handled by share tenancy instances)

#### Option 2 – Seperate Dedicated Hosts for Prod and Non-Prod per region

In this approach, different dedicated host groups are allocated for production and one for non-production workloads. The division of the dedicated host infrastructure follows a similar pattern of option 1 but hosts are divided into 2 groups and shared per region considering the capacity requirements for production and non-production workloads.

Pros

- Isolation of the dedicated host infrastructure for prod and non-prod workloads

- Production workloads do not compete with non-prod workloads for resources.

Cons

- Additional overhead in managing host infrastructure across prod and non-prod environments. This might require additional security controls to prevent non prod instances using prod DH infrastructure.

- In the event of a host failure that is on the prod, the instances impacted could be all belonging to production workloads.

- Might not provide the best resource utilization as requirements for prod and non-prod are handled separately.

### Additional information for resource sharing and account structure

- Ensure the application accounts requiring to use dedicated hosts are part of the OUs that RAM service will be using to share the HRGs.

- Check the service quota limits before running automations to add capacity. It is crucial to note that this includes instances launched from application accounts on the shared HRGs

- Ensure no SCPs are blocking any resource provisioning / usage.

- Copies of the standard AMIs for HRGs need to be continuously created / updated. These AMIs can only be used for HRGs as license manager would prohibit them from use by an instance on shared tenancy.

### Architectural overview of the Account and resource sharing structure using one HRG per AWS region.

Below is an architectural representation of resource sharing strategy. This considers one central CCOE account creating, managing and owning Dedicated hosts, license manager configurations, HRGs, RAM shares and sharing the resources using AWS organizations.

The first rectangle represents the CCOE account, and the second rectangle below represents an application account. This can be accounts with either containerized workloads or non-containerized workloads.  The Ec2 instances are launched from within the application accounts and to use the host infrastructure the individual ec2 settings (ASG launch configurations / k8s cluster configs for worker nodes / other IAC code) needs to be updated to migrate to dedicated hosts.

Architectural overview for AWS account structure and resource sharing

## Burst Capacity & Auto Scaling

### Overview

Dedicated hosts created as part of the migration are to be fully optimized with limited spare vCPUs, so there is no guarantee of remaining room for scaling up or down. For existing instances already associated with an ASG, strategy is to have two ASG (Auto Scaling Group). First ASG, will host min/desired instances on the Dedicated Hosts (DH) to ensure resiliency.

A second ASG will be used for scaling application traffic for burst traffic, which is above the “normal” amount which is not assigned to any dedicated host. Each application team will need to provide an upper limit for the number of instances to scale in these scenarios.

### Identify Application’s Requirements

To understand the scale of each application, we will request each team to provide an appropriate maximum number of instances the group can scale up to. Any existing ASGs will be converted to this process and should be included in the maximum value.

### Auto Scaling Groups

#### Dedicated Host Group

To ensure retention of IP addresses where required, ASGs will only be linked to the dedicated host on instances already currently associated with an ASG. An equal value will be used for the min/max/desired values to ensure there is no scaling but can replace an unhealthy instance when needed.

#### Scaling Group

A separate ASG will be used to scale instances up or down depending on the traffic the application is currently seeing. This group will not be associated with any dedicated host. The min/desired values will be set to 0 while the max number of instances will be determined by the application team.

### Risks

#### Unavailable Hardware

A potential issue when creating these new instances is AWS not having the hardware available for the specific instance type required. This can be avoided by reserving the number of instances used by the dedicated host, but that requires a term of at least 1 year which may not be ideal in some cases.

## Migration Approach

### Application-Focused Migration

In this migration approach, migration is performed migrating all instances of an APP at a time, focus of the migration is on that application’s migration and ensuring overall APP functionality.

### Advantages:

- Standard Migration approach. Test and validate each application independently

- Operationally less challenging as blast radius is only limited to the APP under migration.

- Easier migration planning

- Focused validation on the APP functionality and readiness

- One app goes only once in the migration/cutover

- More effective for non-k8s workload, as each app has different set of instance types.

Disadvantages:

- Longer migration duration as we do per app migration.

- Less-optimal density per dedicated host, as each application has multiple variants of instance sizes. Migrating them per APP using Host Resource group round-robin algorithm will place the instances as they appear in the migration waves.

### Instance Size-Based Migration

In this migration approach, migration focused on better Host optimization. In this approach, we start identifying the apps by instance types, largest instance types first and then to the 2nd largest and carry-on until the smallest sizes.

### Advantages:

- Most-optimal density per dedicated host, as we focus on Host density for most utilization

- Smaller migration duration as we can migrate multiple instances from different apps.

- More Effective for k8s workload, as control plane manages the instances and we can migrate any instance type first, less dependency on hosted Apps

Disadvantages:

- Less effective for non-k8s workload, as each app has different set of instances. We would have to club multiple applications based on selected instance types.

- Operationally more challenging for non-k8s workload as blast radius is only limited to the APP under migration.

### Hybrid Approach by Grouping Apps

This migration approach is a mix of above, and following below approach

- Plan 1st set of HRGs to host k8s workload.

- Migrate k8s workloads first following Instance-size based migration to achieve best density.

- For non-k8s workload, design migration waves to group Apps, with host capacity density as primary objective. Start by similar instance types and bigger APPs first.

- Design HRGs per wave, especially initial waves, where more homogeneous instances are planned for bigger apps

- For last few waves, when majority of smaller & non-homogeneous instance types are available, plan them into default HRGs. With smaller instance types, the utilization density would better fit.

## Migration Strategy

The migration strategy is primarily divided into 2 categories, Conducktor  platform which are the k8s workloads and non-Conducktor  platform which consists of workloads running on Ec2 instances (ASGs and Stand-alone instances). The approach and steps might have a significant difference between k8s and non-k8s applications.

### Migration Strategy for Kubernetes (Conducktor  platform) workloads

#### Overview

The Conducktor  platform serves as TMOs K8s platform consisting of multiple self-managed K8s clusters build ton AWS. Some of these clusters are managed with Spectro Cloud’s Palette using the TF provider for Spectro cloud through the CAPA Api and the rest are managed with other IAC tools (TFE, others.).

- Total 98  Kubernetes clusters.

- Each clusters average has 35 worker nodes.

- Node rotation time – 3 to 5 mins per node.

- Current process followed for upgrades – Add 10 nodes -> validate -> decommission the older nodes.

#### AMIs for worker nodes

- The AMIs that will be used for Conducktor  platform worker nodes will need to be duplicated. These duplicates are meant for the license manager config that will be associated with the HRGs.

- Confirm if the current AMI process can create these copies (and maintain) or if we need some new automation to handle this process. The AMIs need to be available in both the regions in the CCOE account and the applications accounts

#### Pre-Req tasks to be completed before migration execution

- Prioritizing the application waves, migration execution schedule for clusters and change management –ProServe and TMO.

- Delivery of TFE templates for all the host related infrastructure provisioning and sharing with the Conducktor  application accounts and the CICD setup for running these IAC templates. – ProServe

- Capacity planning and Dedicated host infrastructure creation for launching new instances on the cluster with DH tenancy – ProServe and TMO

- Testing (POC with k8s/Conducktor  workload) completed to validate creation of worker node pools on DH tenancy alongside the regular share tenancy ASG – ProServe and TMO (can be included in the experiential learning)

- Ensure all the AMIs that are used to launch Conducktor  platform’s worker nodes are duplicated in the CCOE account and the application account, bound to the HRGs’ self-managed licenses – Confirm the no. of AMIs used by Conducktor  platform

#### Migration Execution for Conducktor  Platform

The following steps envision the typical process of executing a k8s cluster migration after the DH infra including HRG and LM configuration is created and shared with the application account – Owned by TMO (ProServe to provide standby support)

- Update Cluster configurations / code – Update the Spectro cloud configuration / other IAC repositories for k8s clusters to add a node pool (machine pool in Spectro cloud) to use DH tenancy (target host by HRG and not host_id) and the required number of instances to be launched. What is the branching strategy followed currently?

- Ensure any other tasks like draining or node cordoning is required for specific clusters

- Complete the required code reviews and PR / MR approvals and merge the updates to trigger pipelines that manage the k8s cluster infrastructure (worker node pools and updates).

- Validate the changes, ensure the worker nodes are placed on dedicated hosts.

- Smoke tests, Application functionality validation or any other testing to confirm after the migration

- Roll back if required (Steps TBD)

  - Check if there are any application specific tasks required before starting a roll back of the worker nodes

  - Revert to the previous configuration of worker nodes by updating the Spectro cloud palette / IAC configurations.

  - Perform a rolling upgrade on the worker nodes to use worker nodes with shared tenancy settings.

## Migration PoC Testing

Below are the current observations results for migrating an ec2 instance from shared Tenancy.  Result and recommendation will be finalized after complete testing.

### Host Resource group Migration

TBD

### Dedicated Hosts Migration

TBD

### Inventory Analysis

TBD

# Appendix